Meeting 1: Brief analysis and key points identification

Date: 30 September 2025                                                                                                                                    Time: 13:00 – 14:00                                                                                                                                                     Location: Seminar room 5                                                                                                                          Facilitator: Thelumusa Nzama                                                                                                                          Attendees: Thelumusa Nzama

Meeting Agenda

| Item | Time | Conductor |
| --- | --- | --- |
| Welcoming and purpose of the meeting | 13:05 – 13:10 | Thelumusa Nzama |
| Brief discussion (Point of View of each member) | 13:10 – 13:25 | All group members |
| Goal and Deadline for the project | 13:25 – 13:35 | Thelumusa Nzama |
| Resources Needed | 13:35 – 13:45 | Sixolisiwe Phikiso |
| Task – delegation and task duration | 13:45 – 13:55 | Oyama Sibinzi |
| Key points of the meeting | 13:55 – 14:00 | Micheal Ndebele |

Task Details

- Thelumusa Nzama: Lead the initial project outline and define objectives.

- Sixolisiwe Phikiso: Research existing study apps to identify common and unique features.

- Oyama Sibinzi: Draft task schedule and role distribution.

- Micheal Ndebele: Record and summarize all decisions.

- Ethan Potts: Research possible technologies and programming tools suitable for app development.

Meeting 2: Project Follow up and work review

Date: 04 October 2025
Time: 19:00 – 20:00
Location: Online (WhatsApp voice call)
Facilitator: Thelumusa Nzama
Attendees: All group members

Meeting Agenda

| Item | Time | Conductor |
| --- | --- | --- |
| Progress Report | 19:00 – 19:15 | All group members |
| Challenges arose and suggested solutions | 19:15 – 19:30 | All group members |
| Goal and Deadline Review | 19:30 – 19:45 | Thelumusa Nzama |
| Key points of the meeting | 19:45 – 20:00 | Micheal Ndebele |

Task Details

- Thelumusa Nzama: Review milestone progress and confirm the next development goals.

- Sixolisiwe Phikiso: Create initial user interface sketches and color schemes.

- Oyama Sibinzi: Build wireframes for app navigation and functionality flow.

- Micheal Ndebele: Record all group updates and track completion status.

- Ethan Potts: Begin setting up Firebase backend structure for user data and authentication.

Outcome: Core structure outlined. Team decided to develop the prototype first, then test usability.

Meeting 3: Design and Prototype Development

Date: 08 October 2025
Time: 14:00 – 15:00
Location: Online ( WhatsApp Voice call)
Facilitator: Thelumusa Nzama
Attendees: All group members

Meeting Agenda

| Item | Time | Conductor |
| --- | --- | --- |
| Review of prototype design | 14:00 – 14:15 | Sixolisiwe Phikiso |
| Discussion on app structure and functions | 14:15 – 14:35 | Oyama Sibinzi |
| Feedback and improvement suggestions | 14:35 – 14:50 | All members |
| Next step planning | 14:50 – 15:00 | Thelumusa Nzama |

Task Details

- Thelumusa Nzama: Organize development plan and assign coding duties.

- Sixolisiwe Phikiso: Finalize app UI mock-ups and icons using Figma.

- Oyama Sibinzi: Code navigation bar, study planner, and reminder screens.

- Micheal Ndebele: Document design decisions and updates in shared folder.

- Ethan Potts: Integrate Firebase with the prototype for user sign-in and database testing.