Smart Study Buddy Project

Term 4 Deliverables #5: Risk Management and Communication Management Plan

Subject: Project 1

- Introduction

As the deadline of the Smart Study Buddy project is close to completion, there are many potential risks that could impact it. The purpose of this report is to strategically manage the risks and communication behind the scenes that could prevent clashes between members of the team and issues with the final product. It also details how communication will take place throughout the project to ensure coordination among team members, stakeholders, and lecturers.

The Smart Study Buddy application aims to assist students in managing their study materials, scheduling study sessions, and collaborating with peers through an intuitive web-based platform. Given its scope and reliance on collaboration, effective risk management and communication are essential for successful project delivery.

- Risk Management Plan

  - Risk Identification

Potential risks have been identified under various categories:

Technical Risks: software bugs, data loss, or server failure.

Schedule Risks: delayed task completion or missed deadlines.

Resource Risks: limited availability of members or tools.

Communication Risks: poor coordination or miscommunication.

External Risks: unstable internet, unresponsive stakeholders.

  - Risk Assessment Table

The detailed Risk Assessment Table, which includes all identified project risks, their likelihood, impact, and mitigation strategies, is provided as a separate Excel file titled “Smart_Study_Buddy_Risk_Assessment_Risk_Matrix.xlsx.”

(Please refer to the Excel document for a full breakdown of risks and quantitative analysis.)

  - Risk Monitoring and Control

Risks will be reviewed weekly during team meetings. A risk register will be maintained and updated when new risks emerge or when mitigation strategies need adjustments. The team will use a colour-coded system to prioritize high-impact risks and monitor progress closely.

  - Risk Matrix Diagram

The Risk Matrix, which visually represents the likelihood and impact of identified risks, is presented in the accompanying Excel document titled

Smart_Study_Buddy_Risk_Assessment_Risk_Matrix.xlsx.”

(Please refer to the Excel document for a full breakdown of risks and quantitative analysis.)

- Communication Management Plan

  - Purpose

Effective communication ensures that all project members and stakeholders are informed, aligned, and able to make timely decisions. It helps maintain transparency, reduce misunderstandings, and support collaborative teamwork.

  - Communication Roles

| Role | Name | Responsibility |
| --- | --- | --- |
| Project Manager/ Coordinator | Oyama Sibunzi | Oversees project progress, schedules meetings, maintains project documentation, ensures tasks are completed on time, and communicates with lecturers regarding submissions or major updates. |
| UI/UX Designer | Thelumusa Nzama | Designs user interfaces and ensures a positive user experience. Conducts usability testing, collects feedback, and collaborates with the development team to improve design functionality. |
| Stakeholder & Research Lead | Sixolisiwe Phikiso | Conducts stakeholder communication and requirement gathering. Prepares and shares survey results or interview findings with the team and ensures alignment between stakeholder needs and project deliverables. |
| System Developer/ Database Engineer | Micheal Ndebele | Handles system architecture, coding, and database setup. Provides regular technical updates, assists in troubleshooting, and ensures backend stability. |
| Front-End Developer/ Tester | Ethan Potts | Develops and tests the front-end of the application, ensuring responsiveness and functionality. Collaborates closely with the UI/UX designer to implement layouts and perform quality assurance testing. |

  - Communication Methods & Frequency

| Communication Type | Method / Tool | Frequency |  | Audience | Owner |
| --- | --- | --- | --- | --- | --- |
| Team Meetings | In-person / Whatsapp Call | Weekly |  | All Members | Project Manager |
| Daily Updates | Whatsapp / Google Docs | Twice Weekly |  | All Members | Communication Lead |
| Progress Reports | Shared Google Drive Folder | Bi-weekly |  | All Members & Project Supervisors | Project Manager |
| Feedback Sessions | Email | As needed |  | Project Managers | Project Manager |
| Documentation Sharing | Google Drive | Ongoing |  | All Members | Documentation Lead |
| Final Presentation | Face-to-Face / Virtual | End of Project | All stakeholders |  | All Members |

3.4 Meeting Protocols

Each meeting will have a prepared agenda shared in advance by the Communication Lead. During meetings, decisions, assigned tasks, and action items will be documented as minutes. These minutes will be uploaded to the shared drive after each session to ensure all members remain updated.

3.5 Communication Flow Diagram:

Project Supervisors

Project Manager

Team Members

Communication Level

Documentation Level

3.6 Communication Escalation Procedure

If communication issues arise (e.g., unresponsiveness, conflict), the Communication Lead will escalate the issue to the Project Manager, who will mediate and, if necessary, contact the lecturer for further assistance.

- Conclusion

This Risk and Communication Management Plan ensure the Smart Study Buddy team is prepared to handle potential risks and maintain effective communication throughout the project. Through consistent monitoring, collaboration, and documentation, the team aims to deliver a high-quality and well-coordinated final product.

Risk Log

Master Risk Tables